## Slide 1
Evolve for Instructors Materials

## Slide 2
Each task is assigned a budget, and the aggregate of these estimates results in the project budget. Activity cost estimates include labor, materials, equipment, and fixed cost items like contractors, services, facilities, financing costs, etc.
Activity Cost Estimates
Next
Click the card

## Slide 3
The realized cost incurred for the work performed on an activity during a specific time period.
Actual Cost (AC)
Next
PMI-PMP Flash Cards
2021

## Slide 4
Agile estimating can help you plan your project appropriately from the beginning to ensure that you are able to focus on the quality of each deliverable.
Agile Estimating
Next
Next
PMI-PMP Flash Cards
2021

## Slide 5
The four core values of Agile software development as stated by the Agile Manifesto are: individuals and interactions over processes and tools; working software over comprehensive documentation, customer collaboration over contract negotiation, and responding to change over following a plan
Agile Manifesto
Next
Next
PMI-PMP Flash Cards
2021

## Slide 6
A technique for estimating the duration or cost of an activity or a project using historical data from a similar activity or project.
Analogous/Top-Down Estimating
Next
Next
PMI-PMP Flash Cards
2021

## Slide 7
A backlog is a prioritized list of features with descriptions of functionality that is often used in agile practice.
Backlog
Next
Next
PMI-PMP Flash Cards
2021

## Slide 8
The process of adding new user stories, re-prioritizing existing stories, creating estimates for previously un-estimated stories, and decomposing large stories. Backlog grooming is both an ongoing process and a meeting aka Story Time.
Backlog Grooming
Next
Next
PMI-PMP Flash Cards
2021

## Slide 9
A systematic approach to estimating the strengths and weaknesses of alternatives used to determine options which provide the best approach to achieving benefits while preserving savings.
Benefit Cost Analysis
Next
Next
PMI-PMP Flash Cards
2021

## Slide 10
A benefits management plan is a document that describes how and when the benefits of a project will be derived and measured.
Next
Benefits Management Plan
Next
PMI-PMP Flash Cards
2021

## Slide 11
The meetings with prospective sellers prior to the preparation of a bid or proposal to ensure all prospective vendors have a clear and common understanding of the procurement. Also know as contractor conferences, vendor conferences, or pre-bid conferences.
Next
Bidder Conference
Next
PMI-PMP Flash Cards
2021

## Slide 12
A method of estimating project duration or cost by aggregating the estimates of the lower-level components of the work breakdown structure (WBS).
Next
Bottom-Up Estimating
Next
PMI-PMP Flash Cards
2021

## Slide 13
Brainstorming is a simple technique used to generate a list of ideas. It should be led by a facilitator with a group consisting of stakeholders, team members, and subject matter experts.
Next
Brainstorming
Next
PMI-PMP Flash Cards
2021

## Slide 14
The sum of all budgets established for the work to be performed.
Next
Budget at Completion (BAC)
Next
PMI-PMP Flash Cards
2021

## Slide 15
A burn down chart is a graphical representation of work left to do versus time. The outstanding work or backlog! is often on the vertical axis, with time along the horizontal.
Next
Burn down Charts
Next
PMI-PMP Flash Cards
2021

## Slide 16
This plan is an input to the control scope process. It defines how changes to the features and functions of the project deliverable, the product scope, may enter the project.
Configuration Management Plan
Next
Next
PMI-PMP Flash Cards
2021

## Slide 17
The act of physically locating everyone on a project team in the same space or general area. Co-location is used to break down distance barriers and facilitate team-building. A war room where all project team members work together is an example of co-location.
Co-location
Next
Next

## Slide 18
Difference of opinion or agenda on a project among team members or stakeholders. While not all conflict can be resolved to everyone's satisfaction, it is primarily the project manager's job to drive conflict resolution so that the project is not jeopardized.
Conflict
Next
Next

## Slide 19
A contingency reserve is allocated to respond to the “known unknowns." These “known unknowns are risks in the risk register that have planned responses.
Contingency Reserve
Next
Next
PMI-PMP Flash Cards
2021

## Slide 20
A graphic display of process data over time and against established control limits, which has a centerline that assists in detecting a trend of plotted values toward either control limit.
Control Chart
Next
Next
PMI-PMP Flash Cards
2021

## Slide 21
A cost benefit analysis allows project managers to compare if the benefits of an action outweigh the costs or, conversely, if the costs outweigh the benefits. This can be an important criterion in decision making.
Cost-Benefit Analysis
Next
Next
PMI-PMP Flash Cards
2021

## Slide 22
A type of cost-reimbursable contract where the buyer reimburses the seller for the seller's allowable costs (allowable costs are defined by the contract) plus a fixed amount of profit (fee).
Cost Plus Fixed Fee Contract (CPFF)
Next
Next
PMI-PMP Flash Cards
2021

## Slide 23
A type of cost-reimbursable contract where the buyer reimburses the seller for the seller's allowable costs (allowable costs are defined by the contract), and the seller earns its profit if it meets defined performance criteria.
Cost Plus Incentive Fee Contract (CPIF)
Next
Next
PMI-PMP Flash Cards
2021

## Slide 24
A measure of the cost efficiency of budgeted resources expressed as the ratio of earned value to actual cost. EV / AC
Cost Performance Index (CPI)
Next
Next
PMI-PMP Flash Cards
2021

## Slide 25
EV - AC
Negative is over budget; positive is under budget
Cost Variance (CV)
Next
Next
PMI-PMP Flash Cards
2021

## Slide 26
The sum of all project costs expended associated with achieving quality. Cost of Quality includes a complete analysis that includes planning, execution, control, the costs of potential alternatives, and the costs of quality failure.
Cost of Quality (COQ)
Next
Next
PMI-PMP Flash Cards
2021

## Slide 27
The path(s) of schedule activities where the delay of any one activity would delay the project finish; the path of highest risk
Critical Path
Next
Next
PMI-PMP Flash Cards
2021

## Slide 28
Applying additional resources to one or more activities in order to complete the work more quickly. Crashing usually increases cost more than risk and can lead to the law of diminishing returns as resource allocation passes optimal levels. Compare with Fast Tracking.
Crashing
Next
Next
PMI-PMP Flash Cards
2021

## Slide 29
one practice used to assess progress and assist with uncovering the and assist with uncovering the impediments impacting the team in a timely manner is a daily standup meeting.
Daily Standup
Next
Next
PMI-PMP Flash Cards
2021

## Slide 30
Decision tree analysis is an assessment of the data obtained using the decision tree method to evaluate various possible outcomes.
Decision Tree Analysis
Next
Next
PMI-PMP Flash Cards
2021

## Slide 31
The process of breaking user stories down into smaller, more executable user stories or tasks.
Decomposition Process
Next
Next
PMI-PMP Flash Cards
2021

## Slide 32
An issue when the project's product, service, or result does not match the documented scope. Defects are often costly and require rework.
Defect
Next
Next
PMI-PMP Flash Cards
2021

## Slide 33
A decision-making technique in which group members do not meet face-to-face but respond in writing to questions posed by the group leader. Prevents biasing opinions and groupthink.
Delphi Technique
Next
Next
Next
PMI-PMP Flash Cards
2021

## Slide 34
Design for X (DfX) is a set of technical guidelines that may be applied during the design of a product for the optimization of a specific aspect of the design. DFX can control or even improve the product's final characteristics.
Design for X
Next
Next
Next
PMI-PMP Flash Cards
2021

## Slide 35
Splitting user stories based on data or operation boundaries, cross-functional features, non-functional performance requirements, or priorities of associated sub stories
Disaggregation
Next
Next
Next
PMI-PMP Flash Cards
2021

## Slide 36
The measure of work performed expressed in terms of the budget authorized for that work. BAC x % Work Completed
Earned Value (EV)
Next
Next
Next
PMI-PMP Flash Cards
2021

## Slide 37
A stakeholder engagement roadmap is a guideline based on the stakeholder analysis that sets forth processes for engaging with stakeholders at current and all future states of the project.
Engagement Roadmap
Next
Next
Next
PMI-PMP Flash Cards
2021

## Slide 38
Enterprise Environmental Factors (EEF) are any or all environmental factors either internal or external to the Project that can influence the Project's success. EEF includes culture, weather conditions, government regulations, political situation, market conditions.
Enterprise Environmental Factor (EEF)
Next
Next
Next
PMI-PMP Flash Cards
2021

## Slide 39
The expected cost to finish all the remaining project work. EAC - AC
Estimate to Complete (ETC)
Next
Next
Next
PMI-PMP Flash Cards
2021

## Slide 40
The expected total cost of completing all work expressed as the sum of the actual cost to date and the estimate to complete. BAC / CPI
Estimate at Completion (EAC)
Next
Next
Next
PMI-PMP Flash Cards
2021

## Slide 41
Expected Monetary Value (EMV) is a method of calculating the average outcome when the future is uncertain. Opportunities will have positive values and threats will have negative values.
Expected Monetary Value (EMV)
Next
Next
Next

## Slide 42
Performing project activities in parallel that would have been performed in sequence. It is most often the discretionary dependencies that are discarded in order to fast track activities. Fast tracking usually results in the project schedule being completed in a shorter timeframe, but it typically increases risk.
Fast Tracking
Next
Next
Next

## Slide 43
A type of fixed price contract where the buyer pays the seller a set amount (as defined by the contract), regardless of the seller's costs.
Firm-Fixed-Price Contract (FFP)
Next
Next
Next

## Slide 44
A type of contract where the buyer pays the seller a set amount (as defined by the contract), and the seller can earn an additional amount if the seller meets defined performance criteria.
Fixed Price Incentive Fee Contract (FPIF)
Next
Next
Next

## Slide 45
Is a series of numbers in which each number is the sum of the previous two numbers. This results in increasingly larger intervals between numbers as the series progresses: 1,2, 3, 5, 8, 13, 21 …
Fibonacci
Next
Next
Next

## Slide 46
The amount of time a schedule activity could be delayed without impacting the finish date of the project
Float/Slack
Next
Next
Next

## Slide 47
The process of comparing the planned expenditure of project funds against any limits on the commitment of funds for the project to identify any variances between the funding limits and the planned expenditures.
Funding Limit Reconciliation
Next
Next
Next

## Slide 48
Delivery in short release cycles
Incremental
Next
Next
Next

## Slide 49
In agile practices, information radiators are a shared site or location in which important information can be shared.
Information Radiator
Next
Next
Next

## Slide 50
Form of rolling wave planning based on adaptive life cycles - such as agile. Requirements are documented as user stores that are prioritized and refined prior to construction.
Iterative Scheduling
Next
Next
Next

## Slide 51
The Internal Rate of Return (IRR) is the interest rate that makes the net present value of all cash flow equal to Zero,
Internal Rate of Return (IRR)
Next
Next
Next

## Slide 52
Helps establish cause-and-effect by identifying factors that contribute to outcomes or problems; the factors are categories as People, Machines, Methods, Measurements, Materials, and Environment and include intentional and unintentional consequences and influence quality performance.
Ishikawa/Fishbone/Why-Why Diagram
Next
Next
Next

## Slide 53
An issue log is a documentation element of project management that contains a list of ongoing and closed issues of the project. Issue logs can be used to order and organize current issues by type and severity in order to prioritize issues associated with the current milestone or iteration.
Issue Log
Next
Next
Next

## Slide 54
A form of Lean Development using a signaling system of cards to control the flow of work and show task status. The board allows work to be "pulled" through based on availability of the successive step in the process rather than "pushed"
Kanban
Next
Next
Next

## Slide 55
Kanban boards visually depict work at various stages of a process. Cards represent work items and columns to represent each stage of the process. show progress and to help allocate resources and coordinate team performing the work .
Kanban Boards
Next
Next
Next

## Slide 56
Graph based tool to objectively survey the customer for requirement priority: Y axis is customer satisfaction (Disappointed to Delighted). X axis is degree of implementation (Poor to Good). Features are distinguished as Must-have, Linear, and Exciters
Kano Model
Next
Next
Next

## Slide 57
Key performance indicators KPl’s can be used to align team performance with Vision and objectives.
Key Performance Indicators
Next
Next
Next

## Slide 58
Changing the finish-to-start relationship between two schedule activities so that the dependent activity cannot start until a given amount of time after its preceding activity finishes. Lags are used to represent calendar time that must elapse when no actual work is taking place by project resources.
Lag
Next
Next
Next

## Slide 59
Changing the finish-to-start relationship between two schedule activities so that the dependent activity can start before preceding activity finishes. Leads are used to efficiently manage the schedule and get a head start on certain activities where possible.
Lead
Next
Next
Next

## Slide 60
The lessons learned register is used to record knowledge gained during a project that can be used for improving that team's project performance, and potentially other teams and other projects.
Lessons Learned
Next
Next
Next

## Slide 61
A management reserve includes funds that are to be allocated at a high level for the "unknown unknowns."
Management Reserve
Next
Next
Next

## Slide 62
An MVP is a simplified product released to a limited audience to test the audience's reactions and gain feedback.
This feedback may be used to continuously modify and iterate the product before releasing it to the broader market.
Minimum Viable Product (MVP)
Next
Next
Next

## Slide 63
A DSDM prioritization scheme; "Must have, Should have, Could Have, Would have" Must = Mission / business essential,; Should = Include if possible / can succeed without; Could = Optional / doesn’t affect the business; Would = only if time / funds permit
MoSCoW
Next
Next
Next

## Slide 64
The tool used to build or leverage existing relationships to help complete the project work.
Networking
Next
Next
Next

## Slide 65
Brainstormed ideas are voted upon and sorted by priority
Next
Nominal Group Technique
Next
Next
Next

## Slide 66
(n(n-1))/2 where n is the number of people involved
Next
Number of Communication Channels
Next
Next
Next

## Slide 67
These assets are often processes, products, or artifacts that are used within any given organization and sometimes these are the results of other projects
Organizational Process Assets (OPAs)
Next
Next
Next

## Slide 68
Pulls work from a backlog or intermediate queue of work to be done immediately as resources become available (e.g., Kanban).
On-demand scheduling
Next
Next
Next

## Slide 69
A Quality Management Plan combines the efforts of quality assurance and quality control to establish, maintain, and evaluate the total quality management of the project, process, and deliverables.
Quality Management Plan
Next
Next
Next

## Slide 70
Often included within the quality or process management plans, this document outlines the project or product attributes that will be monitored and controlled, and how the Control Quality process will control them
Quality Metrics
Next
Next

## Slide 71
Training alone may not ensure that the required knowledge and skills are translated. In some cases, the training can be augmented by pairing team members or creating mentoring situations to ensure the learning is transferred appropriately into performance.
Pairing and Mentoring
Next
Next
Next

## Slide 72
A Pareto chart is a histogram that is used to rank causes of problems in a hierarchical format. The goal is to narrow down the primary causes of variance on a project and focus the energy and efforts on tackling the most significant sources of variance.
Pareto Chart
Next
Next
Next

## Slide 73
work expands to fill the time available for its completion
Parkinson's Law
Next
Next
Next

## Slide 74
Held at the end of a phase for review of business case, Project charter, plans etc.
Next
Phase Gates
Next
Next
Next
Next
Next
Next

## Slide 75
The portion of the approved total cost estimate planned to be spent on an activity during a given period. Planned % Complete x BAC
Planned Value (PV)
Next
Next
Next

## Slide 76
A process using cards to represent possible story point numbers for a group to choose, estimate independently , compare, discuss and revise thus arriving at a consensus of the no of required story points. It is an adaptation of wideband Delphi.
Planning Poker
Next
Next
Next

## Slide 77
The present value (PV) is the current value of a future sum of money or stream of cash flows given a specific rate of return.
Present Value (PV)
Next
Next
Next

## Slide 78
A graphical risk analysis tool that plots the likelihood of each risk event on the Y axis, and the risk event's potential impact on the X axis. The X and Y values are multiplied together to give a risk score. Risks with the highest scores are prioritized higher for analysis and response.
Probability and Impact Matrix
Next
Next
Next

## Slide 79
Is a role and serves as the primary business representative or “voice of the customer / business” to the sprint team. In larger projects, multiple people can serve as the product owner. However, per The SCRUM Guide - only 1 PO
Product Owner
Next
Next
Next

## Slide 80
An iterative approach where planning occurs in cycles rather than up front. Projects which use progressive elaboration typically do some planning, some execution, some monitoring and controlling, and then repeat that cycle.
Progressive Elaboration
Next
Next
Next

## Slide 81
Temporary endeavor with a beginning and end. It creates a unique product, service or result
Project
Next
Next
Next

## Slide 82
project and provides the project manager with the authority to apply organizational resources to project activities.
Project Charter
Next
Next
Next

## Slide 83
The system used to support management of the project. It serves as a repository for information and a tool to help with communication and tracking. The PMIS supports the project from beginning to end.
Project Management Information System (PMIS)
Next
Next
Next

## Slide 84
Application of knowledge, skills, tools and techniques to project activities to meet the project requirements.
Project Management
Next
Next
Next

## Slide 85
A group within the performing organization responsible for providing standards and guidance to projects and project managers
Project Management Office (PMO)
Next
Next
Next

## Slide 86
This document outlines how the project will be managed, and includes the project schedule, budget, quality standards, project team requirements, project control, and anything else that is necessary to communicate how the project will be managed.
Project Management Plan (Update)
Next
Next
Next

## Slide 87
A component of the project management plan, this document describes the processes used in the production of the project's deliverables, how they will be monitored, and under what conditions they might be changed.
Process Improvement Plan
Next
Next
Next

## Slide 88
RACI is an acronym derived from the four key responsibilities most typically used: Responsible, Accountable, Consulted, and Informed. It is used for clarifying and defining roles and responsibilities in cross-functional or departmental projects and processes.
RACI
Next
Next

## Slide 89
Prioritization approach for stories, features, or projects that considers the positive benefit of a feature and the impact of its absence
Next
Relative Weighting
Next
Next
Next
Next
Next
Next

## Slide 90
A request for proposal (RFP) is a business document that announces and provides details about a project, as well as solicits bids from contractors who will help complete the project.
REP
Next
Next

## Slide 91
This is the central part of the requirements management plan. It tracks each requirement to ensure all of the small details are addressed and the requirements are satisfied.
Requirements Traceability Matrix
Next
Next
Next

## Slide 92
A graphical organizational chart that groups resources together by their function
Resource Breakdown Structure (RBS)
Next
Next
Next

## Slide 93
Return on investment (ROI) is a financial metric of profitability that measures the gain or loss from an investment relative to the amount of money invested.
Return on Investment (ROI
Next
Next
Next

## Slide 94
Return on investment (ROI) is a financial metric of profitability that measures the gain or loss from an investment relative to the amount of money invested.
Next
Return on Investment (ROI)
Next
Next
Next

## Slide 95
Time or funding that is added to the schedule or budget to protect against overrun. Reserve is used so that the project manager can deal with routine overruns without having to reformulate the cost or schedule baselines after each individual slippage.
Next
Reserve
Next
Next
Next

## Slide 96
An uncertain event or condition that, if it occurs, has a positive or negative effect on one or more project objectives.
Next
Risk
Next
Next
Next
Next
Next
Next

## Slide 97
As the central planning document for project risk analysis and control, the risk register contains a list of the most important risks to the projects completion. For each risk, it identifies the likelihood of occurrence, the impact to the project, the priority, and the response plans where applicable.
Next
Risk Register
Next
Next
Next

## Slide 98
This plan involves reducing and eliminating risks and their potential impacts through appropriate mitigation techniques.
Risk Response Plan
Next
Next

## Slide 99
Shows the project resources assigned to each work package. Used to illustrate the connections between work packages, activities, and project team members.
Next
Responsibility Assignment Matrix
Next
Next
Next
Next
Next
Next

## Slide 100
A measure of schedule efficiency expressed as the ratio of earned value to planned value. EV / PV
Next
Schedule Performance Index (SPI)
Next
Next
Next

## Slide 101
EV - PV
Negative is behind schedule; positive is ahead of schedule
Schedule Variance (SV)
Next
Next
Next

## Slide 102
The approved version of a scope statement, work breakdown structure (WBS), and its associated WBS dictionary, that can be changed only through formal change control procedures and is used as a basis for comparison.
Next
Scope Baseline
Next
Next
Next

## Slide 103
The scope management plan is a component of the project management plan, which outlines how the project
scope will be managed, how scope changes will be addressed, and how the project scope will be monitored and controlled to ensure scope changes do not happen unless they are required.
Next
Scope Management Plan
Next
Next
Next

## Slide 104
Scope statements detail project deliverables and the major objectives of a project, including measurable outcomes.
Next
Scope Statement
Next
Next
Next

## Slide 105
A service-level agreement (SLA) is an agreement between a service provider and a stakeholder, often a customer.
Aspects of the service such as quality, availability, and responsibilities are detailed in this agreement.
Next
Service-Level Agreement
Next
Next
Next

## Slide 106
The skills list details all the skills your team possesses. This includes interpersonal skills needed to establish and maintain relationships with other people. Some of the skills may be irrelevant to you or your project team, while some are highly relevant to your goals.
Next
Skills List
Next
Next
Next

## Slide 107
People whose interests may be positively or negatively impacted by the project.
Next
Stakeholders
Next
Next
Next
Next
Next
Next

## Slide 108
A stakeholder analysis groups stakeholders by similarities in level of interest, investment, communication needs, and other characteristics to efficiently respond to their needs.
Next
Stakeholder Analysis
Next
Next
Next

## Slide 109
The stakeholder engagement plan is a component of the project management plan that identifies the strategies and actions required to promote productive involvement of stakeholders in project or program decision making and execution.
Next
Stakeholder Engagement Plan
Next
Next
Next

## Slide 110
Stakeholder involvement and management is often documented in a stakeholder register. The stakeholder register is a project document that includes the identification, assessment, and classification of project stakeholders.
Stakeholder Register
Next
Next
Next

## Slide 111
A fixed amount of development effort or work. Can be viewed as ratings scale for a particular team as the to the size and complexity of the work (story) in comparison to other stories in the backlog. Not the duration or cost of the work.
Next
Story Point
Next
Next
Next

## Slide 112
A statement of work (SoW) is a document used to describe the project's work. The SOW identifies requirements, deliverables, scope, project details, and timelines for delivery
Statement of Work
Next
Next
Next

## Slide 113
Statistical sampling is defined as choosing part of a population of interest for inspection. It's a technique that is used to determine the characteristics of an entire population characteristics of an entire population based on the actual measurement of a representative sample of that population
Statistical Sampling
Next
Next
Next

## Slide 114
SWOT stands for Strengths, Weaknesses, Opportunities, and Threats. A SWOT Analysis is a technique for assessing these four aspects of a business.
SWOT Analysis
Next
Next
Next

## Slide 115
The team charter is a document that enables the team to establish its values, agreements, and practices as it performs its work together
Team Charter
Next
Next

## Slide 116
A technique used to estimate cost or duration by applying an average or weighted average of optimistic, pessimistic, and most likely estimates when there is uncertainty with the individual activity estimates. (Pessimistic + (4xRealistic) + Optimistic) / 6
Three-Point Estimating
Next
Next
Next

## Slide 117
a type of contract that is a hybrid arrangement containing aspects of both cost-reimbursable and fixed-price contracts. resemble cost-reimbursable type arrangements in that they have no definitive end, because the full value of the arrangement is not defined at the time of the award. thus these contracts can grow in contract value as if they were cost-reimbursable type arrangements. conversely, these arrangements can also resemble fixed-price arrangements. for example, the unit rates are preset by the buyer and seller, when both parties agree on the rates for the category of senior engineers
Time and Material Contract (T&M)
Next
Next
Next

## Slide 118
Based on your project's stakeholder analysis, you will need to assess current skills, the required skills based on the project's deliverables, and the changes this will make to customer workflows and roles.
Training Gap Analysis
Next
Next

## Slide 119
The process of examining each of the components of business value and understanding the cost of each one.
Next
Value analysis
Next
Next
Next

## Slide 120
The project manager may produce different kinds of variance analysis as the team carries out its work, including team estimates, deliveries, and performance.
Variance Analysis
Next
Next

## Slide 121
A projection of the amount of budget deficit or surplus, expressed as the difference between the budget at completion and the estimate at completion. BAC - EAC
Next
Variance at Completion (VAC)
Next
Next
Next

## Slide 122
Vision is a desired end state, often described as a set of desired objectives and outcomes.
Next
Vision
Next
Next
Next

## Slide 123
Top-down planned, phased based development methodology
Next
Waterfall
Next
Next
Next

## Slide 124
A work-breakdown structure (WBS) is a deliverable-oriented breakdown of a project into smaller components. A WBS is a key project deliverable that organizes the team's work into manageable sections.
Next
WBS
Next
Next
Next

## Slide 125
The performance data collected from various controlling processes, analyzed in context and integrated based on relationships across areas. E.g., status of deliverables, implementation status for change requests, forecast estimates to complete.
Next
Work Performance Information
Next
Next
Next

## Slide 126
Work packages are defined as the smallest elements from the work breakdown structure. Each work package is a deliverable within the full project.
Work Packages
Next
Next
Next

## Slide 127
A common Extreme Programming (XP) technique describes a common vision of how a program works, which is called the metaphor
XP Metaphor
Next
Next
Next

## Slide 128
An Agile requirement, stated as a sentence or two of plain English. A user story is often expressed from the user’s point of view, and describes a unit of desired functionality.
User Story
Next
Next
Next